## Team Nine Project Proposal

## February 12, 2026

Team Nine:

Emanuelle Simchowitz

Paridhi Goyal

Sean Morrison
	Staria Olaojo

Stella Giarratana

Bailey Cross

IT Capstone

ITWS-4100

Prof. Richard Plotka

# Team Nine Project Proposal

## The Team

Team Nine is a diverse group of experienced professionals and well-established Rensselaer Polytechnic Institute (RPI) students that understand well both the technical and business requirements of an information system’s implementation. The team brings in a unique and diverse skill set that positions them well to achieve the requirements of this project. The team members are:

Emanuelle Simchowitz

Project Manager/User Interface/Experience (UX/UI) and Brand Designer

Emanuelle Simchowitz is a Senior at RPI studying Information Technology and Web Science (ITWS) and Communication Media And Design. She has 4+ years of professional experience working in varied positions across cybersecurity firms, magazines, and nonprofits. She has experience in administrative work, cybersecurity policy, and user interface design from her professional endeavors. Emanuelle has also previously served as the Webmaster for the RPI Ballroom Team and as the Chief of Race Strategy for Rensselaer Endurance Motorsport, allowing her to effectively tackle complex real-world problems and ensure effective project completion in all aspects.

Paridhi Goyal

Data Engineer/ Cloud Integration Developer / Full Stack Developer

Paridhi Goyal is a Information Technology & Web Science Master’s student at RPI with concentration in Data Science & Analytics. She has 5+ years of industry experience working as a Software Developer, Data Engineer, Middleware Developer, Full Stack Developer and Integration Developer for different clients Oracle and General Electric. Paridhi is responsible for leading the project during her time with Oracle and during her time with General Electric she has architected the requirements for building cloud integration..

Sean Morrison

Full-Stack/Network Engineer

Sean is a senior Information Technology and Web Science student at RPI. Sean brings in 3+ years in full stack application development, cybersecurity, and networking. Sean has previously worked as a Software Engineer and a Development Operations Engineer at Communications Test Design Inc. for 2 years and a Web Designer for RPI’s Chemistry department for 1 year. Sean currently works at Cisco part-time and received his Cisco Certified Network Associate certification this summer.

Star Olaojo

Full-Stack Engineer

Star is a senior Computer Science/ ITWS student at RPI with a minor in Cognitive Science. Star has 3+ years in full stack mobile and web development. Star has hands-on experience delivering end to end systems, from requirements analysis and system design to implementation, testing and deployment. Star’s work focuses on designing scalable systems, integrating AI-driven data processing and automation, and building reliable backend systems.

Stella Giarratana

Full-Stack/Systems Engineer

Stella Giarratana is a senior Computer Science/Information Technology and Web Science(ITWS) major at RPI. She has many years of experience in cybersecurity, full stack web development and software development. In addition, she has gotten International Information System Security Certification Consortium (ISC2) Certified in Cybersecurity, which is the premier organization for cybersecurity certifications. Stella worked this summer as an IT Systems Administrator, during which she managed network and software systems in addition to upgrading infrastructure for the company.

Bailey Cross

Full-Stack Engineer

Bailey Cross is a Master’s in Information Technology student at RPI. He worked as a general information technology consultant during his undergraduate degree at Siena University. After taking several roles as a Research Assistant in Chemistry and Computer Science, he started working professionally as a Software Developer. During his three years as a Software Developer, Bailey took on tasks such as front-end development, back-end development, security audits, and physical computer maintenance & planning. With several years in a diverse set of information technology fields, Bailey brings a wide breadth of knowledge and leadership available for this project.

.

## The Client

The Cathedral of All Saints, in Albany, New York, stands as a landmark of Gothic Revival architecture and a living testament to the rich spiritual and cultural heritage of the region. Conceived in the late 19th century by Bishop William Croswell Doane and designed by architect Robert W. Gibson, the Cathedral was the first Episcopal cathedral in the United States, built as the "Pioneer Cathedral" intended not only as a house of worship but as a center of education and service.

More than an architectural and artistic treasure, the Cathedral of All Saints is a vibrant faith community committed to outreach, inclusion, and service across the Albany area. Rooted in daily worship and Anglican liturgical tradition, its ministries extend beyond spiritual formation to practical care and community support: from hosting English as a Second Language classes and Alcoholics Anonymous meetings to partnering with social workers and emergency services like Loaves & Fishes.

The Cathedral is actively engaging in revitalizing its historic Guild House building to become a hub for literacy, workforce development, and other critical services for neighbors in lower socio-economic communities. Through these efforts, the Cathedral seeks to serve not only congregants and civic leaders but all residents of Albany, especially those most in need of compassion, opportunity, and community.

## The Project

The concluding goal of this project is to develop a thorough assessment of the Cathedral's current information technology architecture and provide a well thought-out modernization plan. This plan will take into account the Cathedral's operational capacity, monetary constraints, and long-term mission. Using actionable steps provided by this plan, the Cathedral will be able to use pivotal decision making to make short and long-term goals that align with their mission.

### Scope

The scope of this project encompasses a thorough and honest evaluation of the Cathedral’s technological infrastructure and the development of detailed recommendations organized by priority and impact. Deliverables include:

- Comprehensive IT Infrastructure Assessment

  - Evaluation of current network connectivity, hardware, software systems, security posture, and digital asset management practices.

- Strategic Modernization Plan

  - Detailed recommendations with technical specifications, cost breakdowns, timeline estimates, and phased implementation roadmap.

- Network Connectivity Solution Design

  - Specifications for building-wide wired and wireless internet infrastructure, including provider comparison and bid-ready requirements.

- Website Redesign Blueprint

  - Modern content management system recommendations, site architecture, feature requirements, and migration strategy if necessary for existing content.

- Digital Asset Organization Framework

  - Unified system for donor records, press materials, service resources, training documents, and recurring program materials.

- Security System Integration Plan

  - Requirements for modern security infrastructure leveraging building-wide connectivity.

- Implementation Prototypes

  - Where feasible within the project timeline, functional demonstrations of key solutions including website redesign mockups, and digital asset management system pilot.

## The Vision

The Cathedral of All Saints IT Modernization Strategy will deliver a transformative roadmap that positions the Cathedral to expand its mission of service, hospitality, and community engagement in the digital age. Our team's unique combination of technical expertise, project management experience, and commitment to sustainable solutions makes us ideally positioned to deliver lasting value.

### Immediate Deliverables We Will Provide:

- Network Infrastructure Assessment & Solution Design

  - Drawing on Sean’s experience and certification with Cisco along with his network expertise, we will evaluate current connectivity limitations, design a comprehensive wired and wireless network architecture, provide detailed specifications for Internet Service Provider selection, and deliver bid-ready requirement documents that enable the Cathedral to solicit competitive proposals from vendors. Our assessment will include cost projections, bandwidth recommendations, and phased implementation options that accommodate the Cathedral’s budget constraints.

- Modern Website Development & Content Management System (CMS) Implementation

  - Leveraging our team’s full-stack capabilities and Emanuelle’s UX/UI design experience, we will create a fully functional redesigned website with an intuitive content management system. The new site will feature improved navigation, event management capabilities, integrated online giving and ticketing systems, and mobile responsiveness. We will develop a comprehensive content migration strategy that preserves the Cathedral’s valuable historical and artistic archives while making them more accessible. The CMS will be selected and configured for ease of use by staff and volunteers, with complete training documentation where necessary.

- Digital Asset Management System Prototype

  - Paridhi's data engineering and cloud infrastructure expertise, we will design and implement a pilot digital asset management system that centralizes donor records, press contacts, service materials, training resources, and administrative documents. This system will include intuitive organization frameworks, search capabilities, and access controls. We will create templates for recurring programs and events to improve planning efficiency and ensure institutional knowledge continuity.

- Comprehensive Security Assessment & Integration Plan

  - Utilizing Stella's ISC2 cybersecurity certification and systems administration background, we will conduct a thorough security audit covering physical security systems, cybersecurity posture, data protection practices, and access controls. We will provide detailed specifications for modern security infrastructure that leverages the recommended network connectivity, including Internet protocol (IP)-based camera systems, access control integration, and monitoring capabilities.

- Detailed Cost Analysis & Prioritized Implementation Roadmap

  - Every recommendation will include comprehensive cost breakdowns covering hardware, software, services, and ongoing maintenance. Our roadmap will organize initiatives by priority (critical, high, medium, low) and impact (transformative, significant, incremental), enabling Cathedral leadership and the Cathedral Chapter to make informed decisions and pursue targeted funding opportunities. We will provide multiple implementation scenarios accommodating different budget levels and timelines.

### Strategic Guide for Future Implementation:

For elements that extend beyond our project timeline and availability this semester, we will provide detailed implementation guides and recommendations:

- Communications & Marketing Platform Enhancement

  - Recommendations for email marketing systems, social media integration, and digital outreach tools that support the Cathedral's growing community engagement initiatives.

- Fundraising & Donor Management Systems

  - Evaluation of donor database solutions, online giving platforms, and grant management tools with implementation pathways and vendor comparisons.

- Live Streaming & Digital Ministry Enhancement

  - Technical specifications for improving worship service streaming quality, expanding digital ministry reach, and supporting hybrid event capabilities.

- Staff Training & Technology Adoption Strategy

  - Development of training programs, documentation standards, and change management approaches that ensure successful technology adoption and long-term sustainability.

- Volunteer Technology Support Framework

  - Guidelines for building sustainable volunteer technology support capabilities, including role definitions, training pathways, and documentation systems.

### Why Team 9:

Our team brings together technical excellence, real-world experience, and genuine understanding of the unique challenges facing historic institutions with limited resources. We have successfully delivered complex IT projects in professional settings, understand the importance of stakeholder engagement and change management, and are committed to creating solutions that staff and volunteers can maintain independently. Our diverse skill set, spanning network engineering, cybersecurity, full-stack development, cloud architecture, UI/UX design, and project management, ensures we can address every aspect of the Cathedral's technology needs comprehensively.

Most importantly, we understand that technology serves the mission. Our approach prioritizes solutions that amplify the Cathedral's capacity to serve the Albany community, support its ministries of education and outreach, and preserve its role as both a historic landmark and a living center of faith and service.